PROJECT PLAN

AI-Powered Construction and Renovation Visualizer

Computer vision for renovation planning: applying a real product catalogue to a customer's own photo

| Student | Vladi Georgiev |
| --- | --- |
| Programme | Fontys, Semester 4 |
| Budget | 140 hours |
| Document | Project plan v1.0, 24 September 2026 |
| Supersedes | Construction-Visualizer-Project-Proposal2.docx (proposal stage) |

# 1. Purpose of this document

The proposal established what the product is and why it is worth building. This document fixes how it will be built inside 140 hours. It records the two decisions that shape everything else (working from photographs rather than 3D reconstruction, and using a seeded pattern-sheet system for material rendering), then breaks the remaining work into a costed, sequenced plan with explicit fallbacks.

# 2. Product in one paragraph

A customer photographs a surface of their property: a facade, a plinth, a garden path, a driveway, a bathroom floor. A trained segmentation model isolates the part of the photo that can be finished, excluding windows, doors, fixtures and planting. The customer picks a material from the company catalogue and sees it applied to that exact surface at the correct perspective, the correct physical scale, and under the lighting already present in the original photo. Every material shown is a product the company actually sells, rendered from photographs of real completed work, not a generic image invented by a generative model.

# 3. Core decision: photo-based 2.5D, not 3D reconstruction

## 3.1 Options considered

| Option | What it involves | Assessment |
| --- | --- | --- |
| Flat 2D | Segment the surface, paste the texture into the mask with no geometric reasoning. | Cheap and fast, but the result reads as a sticker. Material size does not recede with depth, so the preview misleads the client. |
| 2.5D (selected) | Segment the surface, estimate the plane it lies on, warp the material through a homography, anchor it to real-world scale, and re-apply the original shading. | Achievable inside the budget and delivers the realism the product depends on. Every artefact produced carries forward to a future 3D version. |
| Full 3D | Customer films the building; reconstruct geometry via photogrammetry or Gaussian splatting; clean up, UV-map, retexture and render. | Out of scope for this project. See 3.3. |

## 3.2 Decision

The project will be built on the 2.5D photo pipeline. 3D reconstruction remains in Future Development, unchanged from the proposal.

## 3.3 Why 3D is excluded

- Glass defeats reconstruction. Windows are featureless and reflective, so photogrammetry produces holes exactly where a facade preview needs to be clean. Repairing that automatically is a research problem, not a coursework task.

- Gaussian splatting solves the wrong half of the problem. It produces convincing novel views but stores a radiance field, not a surface with UV coordinates. Swapping cladding on a splat means extracting a mesh first, which returns to the noisy-geometry problem.

- Customer-filmed input is uncontrolled. Real capture means motion blur, inconsistent exposure, incomplete orbits and obstructions. Reconstruction that is "mostly automatic" under those conditions is not reachable here.

- It destroys the delivery schedule. A 3D route produces nothing demonstrable for roughly six weeks. The photo route produces a working end-to-end demo early and improves it from there, which also protects the assessment.

## 3.4 What the 2.5D pipeline actually does

The realism does not come from segmentation, because modern segmentation models already isolate a wall reliably. It comes from the three steps that follow, which is where the engineering effort is deliberately concentrated:

- Plane estimation. A monocular surface-normal or depth model (candidates: DSINE, Depth Anything V2) yields the orientation of the segmented surface. For building facades, vanishing-line estimation is a cheaper and more robust alternative. Either produces the homography used to warp the material.

- Physical scale anchoring. A preview is only honest if a 30 cm flagstone looks like 30 cm. Scale is fixed from a known reference in frame: a standard door leaf (approx. 2.0 m), a brick course, or an A4 sheet the customer is asked to place on the surface. This costs one extra interaction and is the difference between a sales tool and a decoration.

- Shading transfer. The luminance of the original surface is low-pass filtered into a shading map and multiplied over the new material, preserving the existing sun direction, shadows and ambient occlusion. This is the largest realism gain per hour spent. Intrinsic image decomposition is the higher-effort alternative if time allows.

# 4. Material rendering: seeded pattern-sheet sampling

Hand-cut stone has no repeating unit. Tiling a small texture across a wall produces visible repetition that clients notice immediately, and it is the reason most low-end visualizers look fake. The system adopted here is the one used by CS:GO weapon finishes. Each material is stored as one large reference sheet photographed from real completed work, and each rendered surface draws from a different region of that sheet, selected by a stored seed. No two previews repeat.

Three constraints separate this from the games implementation and must be enforced:

- Translation only, never rotation. A weapon finish is abstract paint and can be rotated freely. Masonry has course direction and gravity, so mortar lines must stay horizontal. The seed therefore controls sample offset, and at most a horizontal mirror.

- Scale is locked, not seeded. In a game, texture scale is an art choice. Here one sheet pixel equals a fixed number of millimetres, determined by the product itself. The seed must never influence scale.

- Sheets run out on large surfaces. A 12 m driveway exceeds any single sheet. Mitigations in order of preference: photograph large (approx. 3 by 3 m of finished work at 6 to 8k px); apply histogram-preserving blending (Heitz & Neyret, 2018) to tile stochastic texture without visible repeats; or hold three to four sheets per product and select per surface.

The seed is persisted with every saved preview. This makes a preview exactly reproducible, so the image attached to a quote request is guaranteed to be the image the client was shown. That is a commercial requirement, not only a visual one.

# 5. Technical architecture

| Layer | Responsibility | Direction |
| --- | --- | --- |
| Frontend | Upload, catalogue browsing, side-by-side comparison, manual mask correction, save and share. | React; React Native only if a mobile build is confirmed in scope. Existing strength, low risk. |
| Segmentation | Isolate finishable surfaces by class; exclude openings, fixtures and planting. | Fine-tune a pre-trained segmentation model on the project's own labelled data. Framework selected in the research phase. |
| Geometry | Plane estimation, homography, scale anchoring. | Monocular normals or vanishing lines, benchmarked against each other in the research phase. |
| Rendering | Seeded sheet sampling, perspective warp, masking, shading transfer, compositing. | Classical computer vision. No generative model in the rendering path. |
| Backend | Product catalogue, reference sheets, project gallery, saved previews with seeds, quote requests. | Chosen to follow the model-side requirements, not ahead of them. |
| Showcase site | Public company site, completed-project gallery, catalogue, visualizer as the centrepiece. | Shares the frontend codebase and the catalogue data model. |

Design constraint: no generative model appears anywhere in the rendering path. Every pixel of material shown originates in a photograph of a product the company sells. This is what separates the product from a generic AI mock-up, and it is a hard rule rather than a preference.

# 6. Scope and effort: 140 hours

| Phase | Hours | Primary deliverable |
| --- | --- | --- |
| 1. Research and technical setup | 16 | Stack decision record; benchmarked shortlist |
| 2. Dataset collection and labelling | 20 | Labelled dataset; material reference sheets |
| 3. Model training and evaluation | 26 | Fine-tuned segmentation model; per-class IoU |
| 4. Rendering pipeline (2.5D core) | 30 | Working photo-to-preview pipeline |
| 5. Application and showcase site | 28 | Deployed web app and company site |
| 6. UX and UI design | 8 | Wireframes and applied visual design |
| 7. Validation and documentation | 12 | Validation results; project report; demo |
| Total | 140 |  |

The research phase may shift hours between phases 3 and 4 in particular. That movement is expected, and is the reason the research phase comes first.

## Phase 1: Research and technical setup (16 h)

| Activity | Hours |
| --- | --- |
| Compare and test segmentation models (SAM2, SegFormer, Mask2Former) | 5 |
| Compare plane and normal estimation approaches against sample photos | 5 |
| Review rendering, blending and relighting techniques | 4 |
| Stack decision record, repository and tooling setup | 2 |

## Phase 2: Dataset collection and labelling (20 h)

| Activity | Hours |
| --- | --- |
| Collect photographs from the company archive and own capture | 7 |
| Model-assisted labelling of approx. 500 images | 9 |
| Photograph and process material reference sheets | 4 |

Note: labelling is bootstrapped by using SAM2 to generate the mask and assigning the class manually. This converts roughly 30 hours of polygon drawing into 9 hours of review, and is standard model-assisted annotation practice.

## Phase 3: Model training and evaluation (26 h)

| Activity | Hours |
| --- | --- |
| Build the fine-tuning and data pipeline | 9 |
| Training runs and iteration | 11 |
| Evaluation (per-class IoU) and error analysis | 6 |

The class set is domain-specific, and that is what justifies fine-tuning rather than using an off-the-shelf model: facade, plinth, path or driveway, step, interior floor, interior wall, and an explicit exclusion class covering windows, doors, fixtures and planting.

## Phase 4: Rendering pipeline (30 h)

| Activity | Hours |
| --- | --- |
| Plane estimation and homography warp | 9 |
| Seeded pattern-sheet sampling system | 8 |
| Physical scale anchoring from an in-frame reference | 5 |
| Shading transfer and final compositing | 8 |

## Phase 5: Application and showcase site (28 h)

| Activity | Hours |
| --- | --- |
| React application: upload, catalogue, switching and comparison | 12 |
| Manual mask correction tool | 6 |
| Backend: catalogue, saved previews with seeds, quote requests | 6 |
| Public showcase site and completed-project gallery | 4 |

## Phase 6: UX and UI design (8 h)

| Activity | Hours |
| --- | --- |
| Wireframes and interaction flow | 3 |
| Visual design and component styling | 3 |
| Responsive and mobile behaviour | 2 |

## Phase 7: Validation and documentation (12 h)

| Activity | Hours |
| --- | --- |
| Validation against photographs of completed work | 5 |
| Project report and technical documentation | 5 |
| Demonstration preparation | 2 |

# 7. Sequencing and milestones

The ordering is driven by one rule: reach an end-to-end result early, even a poor one, and improve it. Never integrate for the first time at the end.

| Stage | Milestone | Exit criterion |
| --- | --- | --- |
| M1 | Research complete, stack fixed | Decision record written; shortlist benchmarked on real sample photos |
| M2 | Dataset labelled | Approx. 500 images labelled across the full class set; reference sheets captured |
| M3 | Thin end-to-end slice | One photo, one material, manual mask, producing a composited preview |
| M4 | Model integrated | Automatic segmentation replaces the manual mask in the slice; per-class IoU recorded |
| M5 | Rendering quality complete | Perspective, scale anchoring and shading transfer all active |
| M6 | Application and site deployed | Catalogue, comparison, manual correction, save, share and quote request all working |
| M7 | Validated and documented | Preview-versus-reality comparison complete; report and demo ready |

M3 is the critical milestone. Reaching a composited preview with a hand-drawn mask, before the model exists, proves the rendering path independently of the machine learning and guarantees there is a demonstrable product regardless of how training goes.

# 8. Validation

The product makes a factual claim: that the preview shows what the client will actually get. Validation must therefore test that claim, not only measure model accuracy.

- Segmentation accuracy. Per-class IoU on a held-out test set, reported per class rather than averaged, since facade and interior floor will not perform equally.

- Preview against reality. For completed company jobs where a before photograph exists, generate a preview from the before photograph and compare it against the actual after photograph of the finished work. This is the core validation, and the company archive is what makes it possible.

- Scale correctness. Measure rendered unit size against known real dimensions and report the error, since this is where a misleading preview would do commercial damage.

- Practitioner review. Structured review of generated previews with the company, who can judge whether a result would survive being shown to a paying client.

# 9. Risks and fallbacks

| Risk | Likelihood | Response |
| --- | --- | --- |
| Segmentation accuracy insufficient on the collected dataset | Medium | The application falls back to manual surface selection, which is what existing commercial visualizers use anyway. The product still functions; only the automation is reduced. |
| Dataset too small or too narrow | Medium | Supplement the company archive with public sets (CMP Facade Database, eTRIMS, ADE20K) and narrow the class set to the strongest classes rather than degrading all of them. |
| Plane estimation unreliable on irregular surfaces | Medium | Fall back to user-assisted perspective: the customer drags four corner handles onto the surface. Lower automation, same output quality. |
| Visible repetition on large surfaces | Low | Larger reference sheets, histogram-preserving blending, or multiple sheets per product (see section 4). |
| Rendering effort overruns training effort | Medium | Anticipated. Hours move between phases 3 and 4 by design, and the research phase exists to detect this early. |
| Mobile build compresses core scope | Low | Mobile stays responsive web only, unless the core pipeline is complete and validated ahead of schedule. |

Overall risk position: the machine learning component cannot sink the project. Manual selection keeps the product usable, and the rendering pipeline, which carries most of the technical value, is independent of it.

# 10. Out of scope

Explicitly excluded from the 140 hours, recorded here so that scope is not reopened mid-project:

- 3D reconstruction of the building from customer video, and navigable 3D previews.

- Augmented reality preview through the phone camera at the wall itself.

- Native mobile applications.

- Automated quantity take-off, pricing or ordering integration.

The reference sheets, the catalogue model and the seeded sampling system all transfer directly into a future 3D implementation: the sheets become the scene textures and the catalogue is unchanged. The excluded work is deferred, not wasted.

# 11. Decisions to close in the research phase

| Open question | Closed by |
| --- | --- |
| Segmentation architecture and training framework | End of phase 1 |
| Plane estimation: monocular normals or vanishing lines | End of phase 1 |
| Shading transfer: low-pass luminance or intrinsic decomposition | End of phase 1 |
| Backend and database stack (follows from model requirements) | Start of phase 5 |
| Reference sheet capture resolution and physical coverage | Start of phase 2 |
| Whether a mobile build enters scope | Milestone M5 |

End of document.